Sprint Plans :

Sprit 1: User Authentication

Sprint Goal:

Develop user registration and login features

Duration: 2 weeks

Selected user stories:

The selected user stories are derived from the product backlog.

As a student ,I want to create an account so that I can access the system

Acceptance Criteria:

- Given the student is on the registration page

- When valid data is entered

- Then the account is created successfully

As a user ,I want to log in so that I can access my account

Acceptance Criteria:

- Given the user has a valid account

- When correct credentials are entered

- Then login is successful

- Given incorrect credentials

- Then an error message is displayed

Tasks:

⦁ Create users database table

⦁Develop registration page

⦁Create login API

⦁Connect login to database

⦁Validate email and password

⦁Handle invalid inputs

⦁Display error messages

⦁Perform unit testing

Expected deliverable:

A working registration and login module

Sprint 2: Course Browsing

Sprint Goal:

Enable students to browse and search courses

Duration: 2 weeks

Selected user stories:

The selected user stories are derived from the product backlog.

As a student, I want to view available courses so that I can choose suitable subjects.

Acceptance Criteria:

- Given the student is logged in

- When the course list is opened

- Then all available courses are displayed

As a student, I want to search for courses so that I can find specific subjects easily.

Acceptance Criteria:

- Given the student enters a keyword

- When the search is performed

- Then relevant courses are displayed

Tasks:

⦁Create course database table

⦁Insert sample course data

⦁Retrieve courses from database

⦁Display course list

⦁Create search input filed

⦁Implement search functionality

⦁Filter and display search results

⦁Perform testing

Expected deliverable:

Students can browse and search courses

Sprit 3: Course Registration

Sprint Goal:

Enable course enrollment management

Duration: 2 weeks

Selected user stories:

The selected user stories are derived from the product backlog.

As a student, I want to register for a course so that I can attend it.

Acceptance Criteria:

- Given the course is available

- When the student selects “Register”

- Then the course is added successfully

- Given the course is full

- Then an error message is displayed

As a student, I want to drop a course so that I can update my schedule.

Acceptance Criteria:

- Given the student is enrolled in a course

- When the student selects “Drop”

- Then the course is removed successfully

As a student, I want to view my schedule so that I can manage my time effectively.

Acceptance Criteria:

- Given the student is logged in

- When the schedule page is opened

- Then all registered courses are displayed

Tasks:

⦁Implement enrollment system

⦁Implement course registration functionality

⦁Link student with selected course

⦁Check course capacity

⦁Display message if course is full

⦁Implement course drop functionality

⦁Remove course from student schedule

⦁Generate student schedule

⦁Update schedule after add/drop schedule

⦁ Perform testing

Expected deliverable:

Student can manage their registered courses